**Team Project : Weekly Journal**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work completed in hours last week   |  |  | | --- | --- | | Team Member | Hours | | Mykhailo Shpyl | 10 | | Javier Diaz Jimenez | 9 | | Toshiaki Fujisawa | 9 | | |  |  | | --- | --- | | Week | **3** | |

Still in Progress

|  |
| --- |
| * Development of the website's backend initiated by Javier Diaz Jimenez. * Mykhailo Shpyl continues to advance the frontend development and is simultaneously working on project documentation. * Toshiaki Fujisawa assists Mykhailo in frontend development and documentation. |

Additional Work completed

Description of additional work complete over that scheduled by team member

|  |
| --- |
| * Javier has begun setting up the backend infrastructure, including server setup and database integration. * Mykhailo and Toshiaki made significant progress in enhancing the frontend with interactive features and user interface improvements. * Continuous documentation of the development process, challenges faced, and solutions implemented. |

Problems encountered

Description of problems encountered and how these were overcome

|  |
| --- |
| * Encountered some integration issues between the frontend and backend, primarily in data handling and user interface consistency. * Resolved through collaborative troubleshooting sessions and implementing best practices for frontend-backend integration. |

Scheduled work for next week by member

|  |  |
| --- | --- |
| Team Member | DETAILS |
| Mykhailo | * Further refine the frontend, ensuring it is ready for backend integration. * Continue with the project documentation, focusing on the frontend development details and integration strategies. |
| Toshiaki | * Assist Mykhailo in finalizing the frontend features. * Help in documenting the frontend development process and the integration plan with the backend. |
| Javier | * Continue backend development, focusing on robust data handling and security features. * Start integrating backend with the frontend components developed so far. |

Additional Comments

|  |
| --- |
| The team has successfully transitioned into a crucial phase of the project, with both frontend and backend development proceeding in tandem. Effective communication and collaboration have been key in addressing integration challenges. The upcoming week will be pivotal as the team works towards merging the frontend and backend components, a significant milestone in the project. |