**Team Project : Weekly Journal**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work completed in hours last week   |  |  |  |  | | --- | --- | --- | --- | | Team Member | Hours | Team Member | Hours | | Javier Diaz | 25 |  |  | | Toshi | 4 |  |  | | Michael | 10 |  |  | | |  |  | | --- | --- | | Week | **4** | |

Still in Progress

Evaluation of outstanding work from last week by team member

|  |
| --- |
| Michael needs to finish the frontend side of things in terms of making an appointment and retreiving data from the API.  Toshi needs to finish the GANTT chart with all the correct values on it.  Javier needs to finish the API endpoints for appointment CRUD operations. |

Additional Work completed

Description of additional work complete over that scheduled by team member

|  |
| --- |
| Javier: Login, user creation, all the API interactions with the database, finished database schema, wrote up example working UI for user login and creation, wrote up all the validation for user input, tested the security of the application, session and login management as well as OAUTH for discord and other platforms.  Michael: Created videos for PoC of marketing. |

Problems encountered

Description of problems encountered and how these were overcome

|  |
| --- |
|  |

Scheduled work for next week by member

|  |  |
| --- | --- |
| Team Member | DETAILS |
| Javier | Finish appointment CRUD functionality. |
| Toshi | Finish gantt chart |
| Michael | Finish UI for log in & continue appointment booking |
|  |  |

Additional Comments

|  |
| --- |
|  |